## Slide 1: Chapter 02-03. SAD Planning Phase: Building a Business Case
MIS 372 Spring 2022

## Slide 2: Learning Objectives
1. Various managerial tasks associated with the planning phase of a SAD.

## Slide 3: BIS Development: The Ideation & Planning Phase
Business Case Analysis
Systems Request
Feasibility Study
Preliminary Investigation
Project Charter

## Slide 4: 1. Business Case: Ideation Phase
During the systems planning phase, the IT team reviews a request to determine if it presents a strong business case.
The term business case refers to the reasons, or justification, for a proposal.
To perform the review, the analyst must consider the company’s overall mission, objectives, and IT needs.
Business Case Analysis
Systems Request
Feasibility Study
Preliminary Investigation
Project Charter

## Slide 5: The Business Case (cont.)
Many questions answered
  Why are we doing this project?
  How much will it cost and how long will it take?
  Are there any risks involved?
  How will we measure success?
  What alternatives exist?

## Slide 6: Six Main Reasons for a New Systems Project
Confidentiality
Integrity
Availability
Cost effectiveness
Improved operational visibility
Through hardware/software enhancement
To induce better customer engagement
To accommodate new products/services

## Slide 7: Factors Affecting Systems Projects

## Slide 9: History of Sabre

## Slide 10: Southwest Airlines Integration with Sabre
Until recently, Southwest Airlines did not allow meta-search sites to include its flight schedules. This practice potentially hurts the profit baseline because 75% of the airline industry profit comes from corporate travel sales.

## Slide 11: 2. Systems Requests
Starting point for most information systems projects
Formal way of asking for IT support
Business Case Analysis
Systems Request
Feasibility Study
Preliminary Investigation
Project Charter

## Slide 12: Service Requests Process Workflow
Systems review committee or a computer resources committee will evaluate the requests.
Due process and number-based and non-number-based evaluation techniques to be used.
Service request tools/issue tracking systems can be implemented to ensure the transparency of the workflow.

## Slide 13: 3. Assessing Feasibility
The submitted system must go through a series of “tests” to see whether it is worthwhile to proceed.
The first step is to identify whether the system is feasible.
Business Case Analysis
Systems Request
Feasibility Study
Preliminary Investigation
Project Charter

## Slide 14: Assessing Feasibility
All feasibility study usually can be categorized into one of the four areas.

## Slide 15: Assessing Feasibility - Operational Feasibility
Proposed system will be used effectively after it has been developed
  Can be affected by organizational culture
  Cannot be accurately measured but requires careful study
Questions that can help predict feasibility
  Is the project supported by management and users?
  Will the new system result in a workforce reduction?
  Do legal or ethical issues need to be considered?

## Slide 16: Assessing Feasibility - Economic feasibility
Projected benefits of a proposed system out-weigh total cost of ownership (TCO)
Determination of TCO requires cost analysis
  People, including IT staff and users
  Hardware and equipment
  Software
  Formal and informal training
  Licenses and fees
  Consulting expenses and facility costs
  Estimated cost of not developing or postponing

## Slide 17
Costs and benefits
Tangible costs are measured in dollars
Intangible costs can significantly affect organizational performance
Tangible benefits can result from a decrease in expenses or an increase in revenues
Intangible benefits are important to the company despite the inability to measure them in dollars

## Slide 18: Assessing Feasibility - Technical feasibility
Technical resources required to develop and operate the system
Questions analysts should ask
  Does the company have the necessary hardware, software, and network resources?
  Does the company have the required technical expertise?
  Does the proposed platform have sufficient capacity for future needs?
  Will a prototype be required?

## Slide 19: Assessing Feasibility - Schedule Feasibility
Project implemented in an acceptable time frame
  Issue: interaction between time and costs
Additional schedule feasibility issues
  Can the company or the IT team control the factors that affect schedule feasibility?
  Has management established a firm timetable?
  What conditions must be satisfied?
  Will an accelerated schedule pose any risks?
  Will project management techniques be available?

## Slide 20: 4. Preliminary Investigation
A systems analyst conducts a preliminary investigation to study the systems request and recommend specific action.
  Meet with key managers, users, and IT staff to describe the project, explain responsibilities, answer questions, and invite comments
  Focus on improvements and enhancements, not problems
Business Case Analysis
Systems Request
Feasibility Study
Preliminary Investigation
Project Charter

## Slide 21: Preliminary Investigation (cont.)

## Slide 22: Preliminary Investigation (cont.)
Step 1: Understand the Problem or Opportunity
  Develop a business profile that describes current business processes and functions
  Understand how modifications will affect business operations and other information systems
  Identify the departments, users, and business processes involved
  Consider using a fishbone diagram

## Slide 23: Preliminary Investigation (cont.)
Step 2: Define the Project Scope and Constraints
  Define specific boundaries, or extent, of the project
  Create a list with must do, should do, could do, and won’t do sections
  Avoid project creep
  Identify constraints

## Slide 24: Preliminary Investigation (cont.)
Step 3: Perform Fact-finding
  Gather data about project usability, costs, benefits, and schedules
  Analyze organization charts
  Conduct interviews
  Review documentation
  Observe operations
  Conduct a user survey
  Analyze the data

## Slide 25: Preliminary Investigation (cont.)
Step 4: Analyze Project Usability, Cost, Benefit, and Schedule Data
  What information must be obtained, and how will it be gathered and analyzed?
  Who will conduct the interviews? How many people will be interviewed?
  Will a survey be conducted? Who will be involved? How much time will it take to tabulate the results?
  How much will it cost to analyze the information and prepare a report with findings and recommendations?

## Slide 26: Preliminary Investigation (cont.)
Step 5: Evaluate Feasibility
  Operational feasibility
  Technical feasibility
  Economic feasibility
  Schedule feasibility

## Slide 27: Preliminary Investigation Report Layout
Introduction
Systems request summary
Findings
Recommendations
Project roles
Time and costs estimates
Expected benefits
Appendix